| California Department of Education SBE-002 (REV 05/17/04) | info-sdob-sfpd-jun05item01 |
| --- | --- |
| State of California | Department of Education |
| Information memorandum |

| Date: | May 16, 2005 |
| --- | --- |

| TO: | Members, STATE BOARD of EDucation |
| --- | --- |

| FROM: | Dr. William Ellerbee, Deputy Superintendent School and District Operations Branch |
| --- | --- |

| SUBJECT: | Elimination of the multitrack year-round education Concept 6 calendar by Lodi and Los Angeles Unified School Districts pursuant to California Education Code sections 37660-37695, Chapter 901, Statutes of 2004 (Assembly Bill 1550) |
| --- | --- |

California Education Code (EC) Section 37683 requires that the State Board of Education (SBE) annually approve or disapprove a district’s Comprehensive Action Plan (CAP) to eliminate the use of the multitrack year-round education Concept 6 calendar. Prior to the SBE consideration, the California Department of Education (CDE) must evaluate the district’s CAP based on the reasonableness and practicability in eliminating the Concept 6 program by the earliest practicable date and no later than July 1, 2012. Assembly Bill (AB) 1550, part of the Williams settlement, added EC sections 37680-37695. These sections prohibit the use of Concept 6 calendars after July 1, 2012. Concept 6 is a multitrack year-round calendar that divides the student population into three tracks of which two tracks attend the school at one time. The Concept 6 calendar provides the maximum increase in the number of students that can attend a school but limits the number of instructional days to 165 instead of the required 180 (EC Section 37670). The lost days of instruction are made up by adding additional minutes to each school day. AB 1550 requires that as a condition of operating a Concept 6 calendar at a school in the 2004-05 school year or thereafter, a district shall, by January 1, 2005, present to the CDE a CAP detailing the steps to be taken annually to eliminate the use of the Concept 6 program. The CAP must evaluate: demographic forecasts the number of classroom “seats” available and needed class sizes educational program needs project timelines funding needs source of funds site acquisition and construction phasing reasonable numerical goals in eliminating the use of Concept 6 If a district anticipates that it will eliminate the use of the Concept 6 calendar prior to 2009, the CAP does not need to include items h and i above. During the 2004-05 school year, the Los Angeles Unified School District (LAUSD) operated 130 Concept 6 Schools with a total resident enrollment of 255,431. The Lodi Unified School District (LUSD) operated nine Concept 6 Schools with a total enrollment of 6,385. These are the only districts that operate Concept 6 schools. The SBE will be asked to act on each of the Districts’ CAPs at its July meeting. The following is provided to the SBE as information. Los Angeles Unified School District The LAUSD CAP outlines the proposed construction of 76,333 new seats. Of this, 50,853 seats will be used to relieve the District of the multitrack year-round Concept 6 calendar. The additional seats will be used to relieve critically overcrowded schools, accommodate enrollment growth, and to allow students to attend a school within their resident area. The District used resident enrollment to indicate the number of students who will attend their neighborhood schools without the need of busing the students more than 40 minutes. The LAUSD CAP is detailed in the following attachments: Attachment 1 is a summary of the required elements of the LAUSD CAP (EC Section 37682). Attachment 2 is a summary of the number of Concept 6 schools and the students attending the Concept 6 schools from 2004-2012. The CAP aggregates schools into groups based on geographic proximity. For each group, the projected resident enrollment and school capacity on a 4-track or traditional calendar is identified. A red box indicates that the school is on Concept 6 for the identified year. A green box indicates the school is not on Concept 6. From the projected enrollment and capacity numbers, the number of needed new student seats is determined. The projects proposed to provide these seats are identified as “Relieving Project Capacity”. A project time line for each relieving project is also provided as Attachment 4. Attachment 4 is the detailed project time lines for the relieving projects at LAUSD. A summary of the project time lines is also provided and shows that the LAUSD has acquired the sites for 59 new schools that will house 56,361 students and has awarded construction contracts for 51 new schools with a total capacity of 48,356 as outlined in the District’s project timelines. Attachment 5 is the analysis conducted by the Office of Public School Construction regarding adequate sources of funding (EC Section 37683). Lodi Unified School District The LUSD is proposing to build one additional school and classroom additions at several existing schools in order to eliminate the use of the Concept 6 calendar. The District is also planning to decrease the attendance area at several of the schools to reduce the schools’ enrollment. The District in their CAP used California Basic Education Data Systems (CBEDS) enrollment since the pupils within the district attend the schools within their resident area. LUSD has a need for an additional 1,422 seats and have planned capacity additions of 1,631 new seats. The additional seats would relieve the use of the Concept 6 program and accommodate growth. The LUSD CAP is outlined in attachments 6 through 8: Attachment 6 is a summary of the required elements of the LUSD CAP (EC Section 37682). Attachment 7 is a summary of the number of Concept 6 schools and the students attending the Concept 6 schools from 2004-2012 and the calendar conversion. Attachment 8 is the analysis conducted by the Office of Public School Construction (OPSC) regarding adequate sources of funding (EC Section 37683). Attachments Attachment 1: LAUSD CAP summary as required by EC Section 37682 (3 pages) Attachment 2: Summary Report 2004-05 Concept 6 Baseline Report (1 page) Attachment 3: LAUSD Projected Calendar and Resident Enrollment to Year 2012-13 for Existing and Planned Concept 6 Schools (26 pages) Attachment 4: LAUSD Project Timelines (34 Pages) Attachment 5: OPSC letter regarding adequate sources of funding as required by EC Section 37683 (3 pages) Attachment 6: LUSD CAP as required by EC Section 37682 (8 pages) Attachment 7: Summary Report 2004-05 Concept 6 Baseline Report and Conversion Calendar (3 pages) Attachment 8: OPSC letter regarding adequate sources of funding as required by EC Section 37683 (1 page)