| Report Number: | 156-09/10 |
| --- | --- |
| Date: | December 8, 2009 |
| Subject: | Selection of Proposal and Authorization for Staff to Enter into Agreements for the Development of the Norwood Elementary School Workforce Housing and Joint Parking Project |
| Responsible Staff: | James Sohn, Interim Chief Facilities Executive |
| Name |  |
| Office/Division | Facilities Services Division |
| Telephone No. | (213) 241-4811 |

| BOARD REPORT |
| --- |
| Action Proposed: | Staff proposes that, pursuant to Education Code Sections 17515-17526, the Board of Education select Thomas Safran & Associates as the preferred proposer to develop the Norwood Workforce Housing and Joint Parking Project as part of the District’s staff workforce housing program. Staff further proposes that the Board of Education authorize the Chief Facilities Executive, or his designee(s), to enter into a lease, development agreement, and any other related documents necessary to complete the Project, subject to the State Board of Education’s approval of the selected Proposal. |
| Background: | On April 14, 2009 the Board adopted a Resolution authorizing staff to release a Request for Qualifications (RFQ) and a Request for Proposals (RFP) to determine the feasibility of and select a proposer to design, build and operate LAUSD workforce housing and a joint parking facility on the surface parking lot across the street from Norwood Elementary School. It is intended that the selected developer would finance, build, operate and manage the housing and any amenities under a long-term lease not to exceed 66 years. District objectives for the workforce housing program overall, and this project in particular, are to: help recruit and retain teachers and staff by creating affordable rental housing near their workplace; save costs through reducing staff turnover and generate new revenue by leasing the site to the developer; and to create new campus and community amenities as part of this project. Process An RFQ was released on May 11, 2009 and widely disseminated to potentially interested parties, including 54 development and architect firms, ten trade associations, seven L.A. City and state public agencies, and a dozen community stakeholders. Notice of the RFQ was advertised in the Los Angeles Journal, and posted on the LAUSD website. More than 80 different organizations downloaded the RFQ from our website. A public Question & Answer session was held on May 18, 2009. Five submissions were received June 19, 2009. The submissions were reviewed and evaluated by a Selection Panel, supported as needed by technical advisors. The Selection Panel consisted of four District employees appointed by the Chief Facilities Executive. The technical advisors included District and community stakeholders, as well as experts in the housing finance and real estate community. Each of the five submissions was evaluated based on criteria identified in the RFQ. The Selection Panel found four (4) development teams to be within the competitive range. A public announcement of the findings was made on July 20, 2009, and the teams were invited to respond to an RFP. In addition, the unsuccessful submitter was de-briefed about how its submission fell short. A Request for Proposals (RFP) was issued on July 24, 2009 and posted on the LAUSD website. Proposals were received by LAUSD on October 9, 2009. An in-person presentation by each of the development teams occurred on October 19 to add context to their written proposals, and address any questions from the Selection Panel. The proposals were reviewed, evaluated and scored by the same Selection Panel who reviewed the Request for Qualification submissions. The entire procurement process was overseen by a District employee in the Facilities Contract Services department acting as a non-voting chair person. The Selection Panel and the acting Chief Facilities Executive conclude that Thomas Safran & Associates submitted a feasible proposal that best meets the District’s objectives. The project team is comprised of Thomas Safran & Associates, a workforce housing developer based in Los Angeles; Gonzalez Goodale Architects; Cobalt Construction; the law firm of Gubb & Barshay; and Safran Property Management. Recommended Proposal The recommended development is a 40-apartment rental project targeted to LAUSD teachers and classified staff working in the surrounding area. The apartments are a mixture of one, two and three bedroom units. All units will be leased at rents well below market rate. For example, average rents in the immediate vicinity are $1506 monthly; a two-bedroom apartment in the proposed development ranges from $466 to $1000. Potential tenants must income-qualify to live in the proposed development. As of July 2009, nine hundred ninety-five (995) staff working at the 17 LAUSD schools within 1 ½ miles of the site would qualify for these units based on their income. Though the exact number of income-qualified LAUSD staff potentially eligible for these apartments will fluctuate depending on layoffs and future re-hiring, the market of qualified staff will still greatly exceed the scope of this project. The recommended proposal includes an underground parking facility to be occupied jointly by LAUSD and the development, with separate floors and different entrances for LAUSD and tenant parking. The proposed parking improves LAUSD’s existing surface lot, by covering the spaces and offering better protection to the cars within. The site plan is designed to physically improve the character of the neighborhood and promote community interactions. The development proposes to create an 1800 square foot community center, a computer lab, a half-court basketball court, and the provision of services to the tenants such as adult education, homeownership classes, and youth activities. All maintenance costs for the development will be paid for by the developer, except for the LAUSD-portion of the parking lot. The proposal includes a lease payment and a non-refundable good faith deposit to the District, the amount of which is subject to final negotiations. Next Steps Under the authority of Education Code Article 17515 et seq., subject to State Board of Education approval, the District will enter into a lease and development agreement and other Project related agreements with the successful proposer for the purposes of design, construction, financing and long-term operation of the housing development. The project will be subject to Los Angeles planning rules and developed according to L.A. City building codes. Pursuant to Education Code 17515 et seq and the Board of Education’s Resolution adopted on April 14, 2009, the Board is to consider all proposals and select a preferred proposal for review by the State Board of Education (SBE). The SBE has 45 days from receipt of the preferred proposal to notify the District of its approval or disapproval of the preferred proposal. This site is located in Local District 7 and Board Member District 2 (Garcia). |
| Expected Outcomes: | Approval of this action will allow staff to forward the recommended proposal to the State Board of Education for review. Subject to the State Board’s approval, the present action will authorize the Chief Facilities Executive, or his designee(s), to enter into negotiations and execute a lease, development agreement, and any other related documents necessary to complete the Project with Thomas Safran & Associates. Staff expects the outcome from this process to be the creation and operation of workforce housing for LAUSD teachers and staff, the creation of a new revenue stream for the District, potential savings in recruitment and retention costs associated with staff turnover, and the creation of new and improved joint-use parking facilities for the use by the District and the development. Staff expects Board approval to continue to affirm the District’s workforce housing program, thereby enabling developers to fund their LAUSD workforce housing projects via the federal and state Low Income Housing Tax Credit programs, and other housing financing sources. Staff expects the following timeline: State Board of Education approval: March 2010 Development Agreement & Ground Lease: April 2010 Construction: November 2011 Use of parking lot: August 2012 Occupancy: June 2013 |
| Board Options and Consequences: | LAUSD workforce housing sites are strategically-located to meet uniquely-local sub-market needs existing within the District’s service area. Staff takes into account neighborhood market conditions, rents and vacancy rates, staff turnover and travel-time, expressed community needs and other socio-physical economic conditions prior to making a recommendation to the Board of Education. The Norwood site is well-located in a high-cost, low-income neighborhood with relatively high teacher turnover rates, a large number of potential LAUSD staff tenants, and strong neighborhood support. Board adoption of this resolution will allow staff to proceed with the procurement of the LAUSD staff housing and amenities project at the parking lot across the street from Norwood Elementary School. Board rejection of this resolution would end the progress of workforce housing at this site. |
| Policy Implications: | This action supports an objective included in the Board-adopted Facilities Services Division Planning and Development Strategic Execution Plan, which calls for “evaluating opportunities to enter into public-private partnerships … to include developing … workforce housing.” |
| Budget Impact: | The requested action will require the expenditure from the Planning and Development budget allocated from the general fund for staff time and legal costs to oversee the development process. Staff expects these costs will be reimbursed to the general fund from the proposer’s non-refundable good-faith deposit and project revenues. |
| Issues and Analysis: | The District objectives for partnering to create a development at the Norwood Elementary School parking lot are: to help recruit and retain teachers and staff; to save costs and generate revenue; and to create new campus and community amenities. Turnover of new teachers working in the Norwood area is relatively high. Forty percent (40%) of the newly-hired teachers working at the 17 LAUSD schools within 1 ½ miles of the site left their school within three years of being hired. This compares to 27% turnover rate generally for these schools. One reason why they leave is travel time to work. One hundred (100) of the 133 new teachers who worked at these in the 2009-2010 school year drove a cumulative 3724 miles daily to and from work. Indeed, District-wide, ten percent (10%) of all non-retiring teachers who resigned in 2007 said they left because their travel time and/or distance between home and work was too long. At the Superintendent’s direction, staff conducted an anonymous survey in October 2009 of likely-eligible teachers across the District with regards to their receptiveness to LAUSD workforce housing. An eight-question survey was emailed to 794 full-time LAUSD teachers with two years or less experience. One hundred seventeen (117) surveys were returned: 91% said that LAUSD workforce housing is a “good idea;” 5% said “maybe;” and only 3% answered “no.” When asked “if you could live closer to your job and pay reduced rent” in one of these apartments, 87% of the respondents said “yes.” Given the overall support of new teachers to LAUSD workforce housing, it is likely new teachers will chose to live in these apartments near where they work and thus decrease their turnover. Workforce turnover has a negative impact on the general fund. The District spends millions of dollars each year in general funds and grants to recruit, hire, train and develop new teachers and staff. LAUSD offers dozens of mandatory and voluntary training courses and professional development. These investments are lost when a teacher or staff person leaves LAUSD. New and improved amenities beyond staff housing are proposed for this site. The recommended proposal includes an improved parking lot, a community center, a computer lab, and the provision of services to the tenants such as financial literacy and homeownership classes, adult education, and youth activities. |
| Attachments:  Informative  Desegregation Impact Statement |  |

Respectfully submitted,	        APPROVED BY:

RAMON C. CORTINES		        JAMES MORRIS

Superintendent of School   		       		        Chief Operating Officer

REVIEWED BY:

APPROVED &                                                                   DAVID HOLMQUIST

PRESENTED BY:                                                              General Counsel

 No legal issues

JAMES SOHN

Interim Chief Facilities Executive                                      Legal informative

Facilities Services Division

# YUMI TAKAHASHI

Budget Director

 No budget issues

#  Budget informative